## Slide 1
RATCHET · A BURN-IN RUN, FOLLOWED STEP BY STEP
The Last Run
One project, four beads, every verb call — not summarized
A companion to the Ratchet article series — not a new part of it. This is the literal last of the burn-in's 23 project runs, walked through step by step instead of summarized, sourced directly from the live run log.
RATCHET · CASE STUDY · THE LAST RUN
01 / 18

## Slide 2
WHY THIS RUN
The literal last of twenty-three
— Seeded 13:50 MDT, the final day of the burn-in — project 23 of 23. Its last bead produced the single most dramatic finding of the entire corpus.
— Three of its four beads hit something genuinely interesting on the way. None of it turned into an escalation.
— That combination — friction that never becomes a fire — is what the rest of this deck tries to make concrete, one step at a time.
RATCHET · CASE STUDY · THE LAST RUN
02 / 18

## Slide 3
THE PROJECT
A task list web server, four files, four beads
— Add named tasks, mark them done, delete them. One HTML page, updated in place via HTMX. In-memory storage — the list resets on restart.
— Four beads, in dependency order: task-store (the data layer) → templates (HTML rendering) → http-handlers (the HTTP layer) → integration (wires the other three together, the one end-to-end test).
— The design doc for this run was byte-identical to the one used for run 1 of the same project, three hours earlier the same day. Same prompt, same models, same everything — which is part of what makes comparing the two runs interesting.
RATCHET · CASE STUDY · THE LAST RUN
03 / 18

## Slide 4
HEADLINE
4 / 4
beads succeeded · 0 escalations · ~2h58m wall time
Two named findings absorbed along the way. Neither shows up in the project's final state — SELECT status FROM beads reads succeeded four times, same as a run where nothing interesting happened at all.
RATCHET · CASE STUDY · THE LAST RUN
04 / 18

## Slide 5
BOOTSTRAP
Before any bead runs
— SURVEY_SPEC → VERIFY_MANIFEST (model-free) → CERTIFY_MANIFEST → DECOMPOSE_SPEC produces the four beads above, in order.
— AUDIT_DECOMPOSITION finds something: the http-handlers bead's exit criteria only tested one of four handler functions.
— The interesting part: run 1 of this exact doc, three hours earlier, hit the same underlying gap — but AUDIT worded the complaint completely differently ("no runtime test at all" vs. "doesn't cover the other three handlers"). Same weak point in the doc, a fresh model call every time it's looked at.
— RECONCILE_DECOMPOSITION fixes it: names all four handler test functions explicitly. agree_and_fix — the same resolution run 1 reached independently.
RATCHET · CASE STUDY · THE LAST RUN
05 / 18

## Slide 6
BEAD 1 — TASK-STORE
The data layer: add, toggle, delete, and a pinned rule — deleted IDs are never reused
One REFINE cycle. Unusually slow. Zero consequence.

## Slide 7
BEAD 1 — TASK-STORE
WRITE → CRITIQUE (24 minutes) → JUDGE → EXECUTE
— WRITE produces a test against the pinned ID-reuse scenario. Compiles clean.
— CRITIQUE spends about 24 minutes re-deriving, by hand, what should happen to the internal counter across Add → Delete → Add. Its own run_go_snippet gives it an unexpected result; its reasoning trace visibly cycles through wrong guesses ("maybe the problem is the mutex?"), including one turn with no usable output at all.
— Nothing intervenes, because nothing needs to. A few turns later CRITIQUE correctly re-derives the logic on its own and returns all_correct: true. JUDGE approves; EXECUTE runs clean, first attempt; ADJUDICATE declares success.
— Not every stall is a bug, and not every slow cycle needs a mechanism to catch it.
RATCHET · CASE STUDY · THE LAST RUN
07 / 18

## Slide 8
BEAD 2 — TEMPLATES
The bead this whole run was being watched for
Run 1's equivalent bead had a scaffold defect that cost about an hour and a quarter. Would it recur on a byte-identical doc? And if it did, would it cost the same again?

## Slide 9
BEAD 2 — THE SCAFFOLD GAP, CONFIRMED
2 for 2, before REFINE even starts
— Reading the freshly-generated scaffold directly settles it: RenderTaskList is missing again — the same function DECOMPOSE omitted from this exact file on run 1. Structurally identical gap. Not a one-off; a reproducible defect in how this file gets scaffolded.
— CRITIQUE cycle 1: one legitimate finding (an over-specified test), and one confidently wrong one — that html/template will HTML-escape a literal <script> tag. It won't; a throwaway Go snippet reproducing the exact case confirms the tag comes through unescaped.
— It catches itself. A transient malformed-JSON retry buys it a second attempt, and on that attempt CRITIQUE tests its own claim empirically instead of asserting it from memory — and drops it. JUDGE never sees the wrong claim at all.
RATCHET · CASE STUDY · THE LAST RUN
09 / 18

## Slide 10
BEAD 2 — THE SAME WRONG CLAIM, TWICE
Same defect. Different consequence.
— CRITIQUE cycle 2: the escaping claim comes back — independently re-derived from a fresh context, no memory of cycle 1 correcting it — and this time applied to three assertions instead of one. A different transient retry catches it again; the retry attempt correctly re-derives "the test is correct" before landing.
— This isn't a mistake CRITIQUE learned from. It's a belief about one stdlib fact that this model can independently regenerate wrong, from nothing, on a fresh pass, no matter how confidently the last pass corrected it.
— EXECUTE runs clean. Reading the finished file directly: RenderTaskList is present and correct — EXECUTE filled the scaffold gap from the full design doc, same as run 1. But run 1's REFINE hit a costly pileup because CRITIQUE happened to flag the missing function by name. This run's CRITIQUE never once raised that specific complaint. Same defect, twice. Same cost, only once.
RATCHET · CASE STUDY · THE LAST RUN
10 / 18

## Slide 11
BEAD 3 — HTTP-HANDLERS
One cycle. Eighteen minutes. The fastest bead in the run.
— WRITE tests all four handlers, per the exit criteria RECONCILE corrected at bootstrap.
— CRITIQUE wants an un-pinned "Done" status marker asserted — one the design doc only ever gave as an illustrative example.
— JUDGE approves the test and rejects the finding in the same sentence: "critique findings demanding un-pinned Done status assertions are invalid over-specifications." The review layer working exactly as intended, in one move.
— A quiet contrast with what happens to the doc's identical "Done status" ambiguity one bead later.
RATCHET · CASE STUDY · THE LAST RUN
11 / 18

## Slide 12
BEAD 4 — INTEGRATION
The last bead of the entire 23-run corpus
Does the done-indicator render as the literal word "true", or as a CSS class — the way the doc's illustrative example happened to phrase it? One objectively checkable fact, independently re-derived five times, by four different verbs.

## Slide 13
THE QUESTION AT THE CENTER
Only one answer matches the real code
— The real server renders the boolean field as the literal string "true". The design doc's own example illustrates it as a CSS class or a checkmark instead — never claiming that's required, but never ruled out either.
— Five independent re-derivations of this single fact follow, across four verbs, before the bead is done.
RATCHET · CASE STUDY · THE LAST RUN
13 / 18

## Slide 14
THE CHAIN, STEP BY STEP
Who got it right
Cycle | Verb | What happened
1–2 | WRITE → JUDGE | Two normal settling cycles — a real over-specification fixed, a global-state test properly refactored.
2 | EXECUTE | Stalls — not mechanically. The test checks for "done"; the real render is "true".
— | ADJUDICATE | Correct — runs its own snippet against the real response, diagnoses the fix directly.
3 | JUDGE | Correct — adopts the verified fix.
4 | JUDGE | WRONG — reverses cycle 3, back to the doc's illustrative phrasing.
4 | WRITE | Visibly thrashes — re-derives the contradiction live, ships a hedge that tests nothing.
5 | CRITIQUE | Correct — independently re-derives the fact a third time, unprompted.
5 | JUDGE | WRONG — overrides CRITIQUE's correct finding, calls it "over-literal."
— | EXECUTE | Correct — rewrites the assertion itself before running it, and ships it.
RATCHET · CASE STUDY · THE LAST RUN
14 / 18

## Slide 15
FINAL TALLY
1-for-3
JUDGE, on an already-settled question. Everyone else who touched it: 3-for-3.
Five REFINE cycles, about half an hour of extra churn, on the very last bead the entire corpus had left to run. Zero escalation. Zero defect in the shipped code.
RATCHET · CASE STUDY · THE LAST RUN
15 / 18

## Slide 16
WHAT ONE RUN ADDS UP TO
Friction survives in the log, not the outcome
— Four beads. Three hit something worth stopping for — a slow but self-correcting model, a scaffold defect that cost nothing the second time, a verb repeatedly wrong about a fact three others had already nailed down.
— None of it needed a human. The project's own final state doesn't hint that any of it happened.
— That's arguably the point of a system built this way: not the absence of mistakes, but mistakes that never got the chance to become anyone's problem.
RATCHET · CASE STUDY · THE LAST RUN
16 / 18

## Slide 17
A NOTE ON SOURCING
Read from the record, not reconstructed
— Every step in this deck — job timestamps, verdict text, file contents — is read directly from the burn-in's live run log for tasklist run 2 (project id 24), not reconstructed from the summary-level account in the main series.
— For the surrounding context — what the burn-in was, and how the layered review architecture in this story got built — see the Ratchet article series.
RATCHET · CASE STUDY · THE LAST RUN
17 / 18

## Slide 18
ONE RUN, FOUR BEADS
succeeded, succeeded, succeeded, succeeded.
Same as a run where nothing interesting happened at all. Everything in this deck is the difference between those two sentences — and the reason a framework built on small, unreliable models can still tell them apart.
RATCHET · CASE STUDY · THE LAST RUN
18 / 18